Date of Meeting: 04/02/19

Time of Meeting: 15:32

Attendees: Thomas McCarthy, Elliot Chester, George Heath-Collins and Thomas McLaren

**Item One: Post-mortem of previous sprint**

No development took place during our last sprint, nor did the Christmas break.

**Overall Aim of the current week’s sprint**

Due to our lack of development and progression with the game, we decided to take a step back and review the feedback that we received from the lecturers throughout our projects timeline.

One thing that was mentioned by Dave was creating a goal that players want to reach/achieve, we have thought of a couple ways in which we can give players goals in order for them to continue to play our games. I have also assigned tasks for George and Thomas, to come up with some more ideas that fit in with our game loop and ideas that our target psychographic will enjoy.

Another thing that Dave had mentioned was that we were trying add a multiplayer feature into a single player game, so we are going to try and solve this by either scrapping it or replacing it with AI challenges rather than online players.

We will be arranging a meeting with Dave to see if he has any solutions or feedback that we can use to improve our game and iterate our project in a progressive direction.

Elliot wanted to focus on bug testing this sprint so we made a list of everything that doesn’t work as it should and then we prioritised which ones need to be dealt with first. Some of these bugs were discussed with Rob during our meeting last week and Rob even encountered a few of them.

I will be working on some decoration for the Island in which the players will unlock and we believe that our target psychographic will enjoy and will add a driving force for Sally to continue to play our game.

**Any Other Business**

I will be emailing Dave this sprint to arrange a meeting with our group to discuss our project.

I will be assigning 5 hours’ worth of tasks this sprint which ends Wednesday. After that I will then assign 7 hours’ worth of tasks from Wednesday to Monday.

**Meeting Ended: 16:14**

**Minute Taker: Thomas McCarthy**